# Product Specification: Autocomplete v2

# 1. Overview

The Autocomplete v2 subsystem suggests contextually-relevant completions to users as they type a query into the search box. It replaces the legacy Autocomplete v1 which relied on prefix-matched static terms.

# 2. Goals

The subsystem shall meet the following goals:

• Return the first suggestion within 150 milliseconds p99 latency.

• Produce semantically-relevant suggestions, not just prefix matches.

• Degrade gracefully to v1 behaviour if the semantic index is unavailable.

# 3. Non-Goals

This specification does not address spelling correction, personalisation based on user history, or multilingual query handling. Those remain outside the scope of Autocomplete v2.

# 4. Technical Design

## 4.1 Indexing Pipeline

Query logs from the last 30 days are mined nightly. Queries with at least five occurrences and a click-through rate above 2% are embedded using the e5-small-v2 model and stored in a Qdrant collection called autocomplete_phrases.

## 4.2 Serving

On each keystroke after the user has typed three characters, the typed-so-far string is embedded and queried against the Qdrant collection with top-k set to eight. The eight candidates are re-ranked by a lightweight bigram-overlap heuristic to prefer candidates that start with the typed prefix.

## 4.3 Fallback

If Qdrant returns an error or latency exceeds 100 milliseconds, the subsystem falls back to the legacy static-term index.

# 5. Metrics

Success will be measured by:

• Suggestion click-through rate (target: 18% vs 12% baseline)

• Session-level search completion rate (target: 72% vs 65% baseline)

• p99 latency under 150 ms

# 6. Rollout Plan

Autocomplete v2 will be rolled out via a feature flag with a 1% / 10% / 50% / 100% ramp over four weeks. Each ramp stage requires the above metrics to meet or exceed baseline before progressing.